Group Streak Credits

Open Decisions — Exec-PM Ratification Brief

Owner: Arvin  ·  Date: May 4, 2026  ·  Spec: group_streak_credits_spec.md v1

Purpose

This brief packages the 10 open product decisions from §10 of the Group Streak Credits spec for exec-PM sign-off. Five decisions (1–5) are Phase C build blockers — dev cannot start Phase C until these are ratified. The remaining five (6–10) are configurable constants that can be tuned or toggled post-launch without a schema change, but confirming them now removes ambiguity during build.

For each decision: review the proposed default and the trade-off, then record the ratified call in the summary table or directly on the decision card.

How to Read the Cards

| Stake: HIGH | Affects the credit economy or core batch-job logic. Changing after launch may require data migration or economy re-calibration. |
| --- | --- |

| Stake: MEDIUM | Configurable at the application layer. Wrong call creates friction but is recoverable. |
| --- | --- |

| Stake: LOW | Any reasonable default works. Propose the change in retro if you want to revisit. |
| --- | --- |

Summary — Ratification Worksheet

Fill in the "Ratified / Modified" column during the meeting. A blank cell = proposed default accepted. Any change should include the agreed value and the initials of the ratifier.

| # | Decision | Proposed Default | Phase C Blocker? | Ratified / Modified |
| --- | --- | --- | --- | --- |
| 1 | Hard cap on group size | 12 members | YES |  |
| 2 | Multiplier shape and ceiling | 1 + 0.10 × streak_weeks, capped at 3.0× (reached at week 20) | YES |  |
| 3 | Base credit rate per successful week | 50 credits | YES |  |
| 4 | Do goal-missers earn in a successful week? | Yes — group success is collective; all active members earn | YES |  |
| 5 | Concurrent group cap per user | 3 groups | YES |  |
| 6 | Account-age and activity gate | 30 days old, ≥10 logged sessions | No |  |
| 7 | Personal goal floor | 1 workout/week minimum | No |  |
| 8 | Grace weeks for holidays/illness | None in v1 | No |  |
| 9 | New-joiner multiplier carve-out | First 2 weeks at 1.0× regardless of group streak | No |  |
| 10 | Group return-from-dormancy rule | Streak resets to 0 unless ≥2 prior active members re-engage in the same week | No |  |

Phase C Build Blockers (Decisions 1–5)

These five decisions directly affect the data model CHECK constraints, the batch-job branching logic, and the credit economy constants. Engineering cannot finalise Phase C tickets until each is ratified.

| Decision 1 What is the maximum number of members a single group can have? |  |  |
| --- | --- | --- |
| Proposed default | 12 members | Stake: MEDIUM |
| Trade-off Larger caps create more social resilience (more members can cover for absentees) but dilute the intimacy that drives engagement. 12 is a 'sports team' reference point. A smaller cap (e.g., 6-8) creates tighter accountability but increases churn risk when one member goes inactive. The CHECK constraint in the groups table is hard-coded to this value -- changing it after launch requires a migration. |  |  |
| Phase C blocker? | YES — Phase C dev cannot start until ratified |  |

| Decision 2 How does the credit multiplier grow with streak length, and where does it cap? |  |  |
| --- | --- | --- |
| Proposed default | 1 + 0.10 × streak_weeks, capped at 3.0× (reached at week 20) | Stake: HIGH |
| Trade-off A steeper slope rewards shorter, more achievable streaks — but risks inflating the economy before the cosmetic catalog is calibrated. A flatter slope preserves economy health but may feel unrewarding early on. The cap prevents runaway inflation for power users. Calibration should be done against a target earnings rate per cosmetic tier before ratifying (see Decision 3). |  |  |
| Phase C blocker? | YES — Phase C dev cannot start until ratified |  |

| Decision 3 How many credits does each member earn on a successful week at streak = 1 (1.0×)? |  |  |
| --- | --- | --- |
| Proposed default | 50 credits | Stake: HIGH |
| Trade-off This is the foundational denominator of the entire credit economy. The right number is derived from the cosmetic price list: pick a target like "10-week streak ≈ one mid-tier cosmetic," then back-calculate. At 50 credits × 2.0× multiplier × 10 weeks = 1,000 credits for a 10-week earner. Without the cosmetic price list this number is a placeholder. Decisions 2 and 3 must be ratified together. |  |  |
| Phase C blocker? | YES — Phase C dev cannot start until ratified |  |

| Decision 4 If the group succeeds (>50% hit goals) but an individual member missed their own goal, do they earn credits that week? |  |  |
| --- | --- | --- |
| Proposed default | Yes — group success is collective; all active members earn | Stake: HIGH |
| Trade-off "Yes" reinforces the team framing: the group wins or loses together, and an off week is covered by teammates. "No" feels more individually fair and prevents the free-rider dynamic, but breaks the social contract when a member relies on the group during illness or travel. The batch job logic branches here — this affects which user_ids receive credit_ledger writes on a successful week. |  |  |
| Phase C blocker? | YES — Phase C dev cannot start until ratified |  |

| Decision 5 How many groups can a single user belong to at the same time? |  |  |
| --- | --- | --- |
| Proposed default | 3 groups | Stake: MEDIUM |
| Trade-off A higher cap enables more social connections but enables coordinated farming (multiple groups all seeded with the same power users). A lower cap (1–2) is simpler to reason about but may frustrate users with multiple friend circles. 3 is the sweet spot proposed. This needs an enforced constraint at join time in the membership logic. |  |  |
| Phase C blocker? | YES — Phase C dev cannot start until ratified |  |

Post-Launch Tunable Decisions (Decisions 6–10)

These decisions can be changed after launch without a schema migration. Ratifying them now gives the team a clear default to implement; they can be revisited based on post-launch data.

| Decision 6 What is the minimum account age and logged-session count to create or join a group? |  |  |
| --- | --- | --- |
| Proposed default | 30 days old, ≥10 logged sessions | Stake: MEDIUM |
| Trade-off The gate blocks the most obvious alt-account farming vector. Too strict (e.g., 60 days, 20 sessions) and it frustrates new legitimate users who want to try the feature immediately. Too loose and the anti-abuse posture is weak at launch. This is a config value — it can be loosened or tightened post-launch without a schema change. |  |  |
| Phase C blocker? | No — can be tuned or toggled after launch |  |

| Decision 7 What is the minimum acceptable personal weekly goal a member can set? |  |  |
| --- | --- | --- |
| Proposed default | 1 workout/week minimum | Stake: LOW |
| Trade-off A floor of 1 prevents a zero-goal trivial win. The spec already enforces this as a UI rule. Raising it to 2 or 3 is more aggressive but better aligns with users who are actually working out. This is a validation constant — trivially changeable without schema impact. |  |  |
| Phase C blocker? | No — can be tuned or toggled after launch |  |

| Decision 8 Does the system allow any "bye" weeks where the streak is preserved even if the group fails? |  |  |
| --- | --- | --- |
| Proposed default | None in v1 | Stake: LOW |
| Trade-off The >50% threshold already absorbs individual misses without breaking the streak — a single absent member in a group of 4 won't trigger a reset. Full grace weeks add significant complexity to the batch job and invite gaming (declaring "holiday weeks" strategically). Deferring to v2 with post-launch churn data is the lean choice. If holiday-week churn is measurable, one "bye" per quarter is a reasonable addition. |  |  |
| Phase C blocker? | No — can be tuned or toggled after launch |  |

| Decision 9 When a new member joins a group with an active streak, do they earn the full multiplier immediately? |  |  |
| --- | --- | --- |
| Proposed default | First 2 weeks at 1.0× regardless of group streak | Stake: MEDIUM |
| Trade-off Without this rule, a user can join a 20-week streak group and immediately earn at 3.0×, which breaks the sense that the multiplier was earned. Two weeks at base rate is a low-friction quarantine period. The alternative — forfeiting credit entirely for new joiners during their first weeks — is harsher and may deter joining established groups. |  |  |
| Phase C blocker? | No — can be tuned or toggled after launch |  |

| Decision 10 If a group goes dormant (< 2 active members) and then recovers, does the streak reset? |  |  |
| --- | --- | --- |
| Proposed default | Streak resets to 0 unless ≥2 prior active members re-engage in the same week | Stake: MEDIUM |
| Trade-off A reset-on-dormancy rule is the simplest and hardest to game — dormancy is a genuine discontinuity. Always preserving the streak is more user-friendly but creates a loophole: groups can shed and re-recruit members indefinitely. The "2 prior members re-engage" condition is a middle path: the original group must actually return. This is edge-case logic in the batch job; the schema already handles it. |  |  |
| Phase C blocker? | No — can be tuned or toggled after launch |  |