PEAK FETTLE

$800 Launch Budget Allocation

Executive Report  |  Multi-Team Collaboration  |  Steel-Manned  |  April 30, 2026

# Executive Summary

This report allocates Peak Fettle's $800 launch budget across every material cost category, incorporating direct input from the Development, Marketing, and Testing teams. Every allocation decision is steel-manned — the strongest possible argument against each choice is documented before the recommendation is confirmed. No dollar is assigned by default; each is earned by defeating its best counter-argument.

The $800 constraint is tight but sufficient for a full three-platform launch (iOS, Android, Windows) with meaningful marketing signal-gathering. It is not a comfortable growth budget — but it is a viable proof-of-concept budget that sets up the next investment phase correctly. If the client base grows to the scale where these decisions become rounding errors, the investment amount is explicitly designed to be revisited: triggers and thresholds are defined in Section 5.

| $193 Mandatory Floor Non-negotiable platform fees | $120 Dev Productivity Cursor Pro annual | $360 Marketing & Brand Logo, ASO, paid learning | $127 Ops Buffer Scale-up reserve |
| --- | --- | --- | --- |

# 1. Budget Philosophy & Ground Rules

This budget is built on four principles carried forward from the exec playbook:

- Mandatory floor first. Every dollar above $193 is a choice. Name the choice, name what it buys.

- Free tiers are infrastructure, not workarounds. The entire BaaS stack (Supabase, PowerSync, PostHog, Sentry, Resend, FCM) stays on free tiers until ~1,000 MAU. Paying before that is buying unused capacity.

- Marketing is the dominant lever. Infrastructure optimization is noise against marketing at this scale. The $800 plan reflects that: 45% of discretionary budget goes to marketing signal-gathering.

- Steel-man before recommending. Every non-trivial allocation has a documented counter-argument stronger than "we could save money." If the counter-argument wins, the allocation changes.

The $800 constraint was accepted as fixed, not negotiated away. The document ends with explicit triggers for when the investment should be revisited — because the correct question is not "how do we do more with $800" but "what milestones warrant unlocking more capital."

# 2. Mandatory Infrastructure Floor — $193

The mandatory floor is what Peak Fettle spends with zero users, zero marketing, and zero optional choices. These are the platform fees required to exist as a published app on three operating systems. They are non-negotiable in the sense that there is no workaround, no free tier, and no deferral that leaves the product functional.

| Line Item | Type | Amount |
| --- | --- | --- |
| peakfettle.com domain (premium .com) | Fixed annual | $50 |
| Apple Developer Program | Fixed annual | $99 |
| Google Play Developer Account | One-time | $25 |
| Microsoft Store (individual tier) | One-time | $19 |
| MANDATORY FLOOR TOTAL |  | $193 |

The $193 floor is below the $215 cited in the Year 1 report because no logo or privacy policy spend is included here — those are discretionary and allocated under Marketing. The $22 difference is the executive team's deliberate choice to keep the floor definition strict.

# 3. Team-by-Team Input

## 3a. Development Team — $120

The Dev team's ask was simple and focused: Cursor Pro at $10/month on the annual plan. Everything else in the technical stack remains free tier for the foreseeable future. The team reviewed every infrastructure line item and confirmed no paid upgrade is warranted before 1,000 MAU.

| Item | Amount | Rationale |
| --- | --- | --- |
| Cursor Pro — annual plan ($10/mo) | $120 | Force-multiplier for solo founder. Faster iteration = faster shipping. Annual plan saves $120 vs month-to-month. |
| Supabase (Postgres + Auth + Storage) | $0 | Free tier covers 500 MB DB, 50K MAU — sufficient through first 1,000 users. |
| PowerSync (offline sync) | $0 | Free tier covers 1,000 synced users. Upgrade only when MAU crosses threshold. |
| PostHog (analytics) | $0 | 1M events/month free. Exceeds MVP needs by a large margin. |
| Sentry (crash reporting) | $0 | 5K errors/month free. Sufficient at MVP scale. |
| Resend (transactional email) | $0 | 3K emails/month free. Covers signups, resets, weekly digests. |
| Firebase Cloud Messaging (push) | $0 | Always free. No meaningful alternative. |
| Claude Haiku 4.5 (plan generation) | $0 | Variable cost emerges at ~50 paid users (~$25/yr). Pre-revenue: negligible. |

Dev team steel-man: $120 on Cursor is $120 not available for paid user acquisition. At a $2–4 Apple Search Ads CPI, that buys 30–60 installs. A solo founder shipping slowly with free tools can still build a good product. Counter: Pre-traction, the bottleneck is shipping velocity and iteration speed, not install volume. Every week saved shipping is a week earlier that organic compounding begins. Cursor's impact on cycle time — especially for a cross-platform (Flutter or React Native) codebase — is measurable. The $120 is recovered by one annual subscriber on any reasonable price point.

## 3b. Marketing Team — $360

The Marketing team prioritized four things in order: (1) a store-ready brand asset to avoid conversion loss at the icon level, (2) a front-loaded ASO research burst, (3) early paid signal from Apple Search Ads, and (4) zero cash outlay on channels that require scale to function (Meta, TikTok, micro-influencer). All micro-influencer activity proceeds on revenue-share only.

| Item | Amount | Rationale |
| --- | --- | --- |
| App icon + screenshot design (Canva) | $0 | Canva free tier sufficient for launch-quality assets. Revisit post-revenue. |
| Logo / wordmark (Fiverr micro-task) | $50 | App Store and Play Store require a polished icon. $50 Fiverr brief delivers launch-ready mark. |
| Privacy Policy (Termly free tier) | $0 | Termly free covers App Store and Play Store submission requirements. |
| ASO tooling — AppTweak Lite (2 months) | $60 | Front-loaded keyword research burst: 2 months at $30/month, then cancel. One-time effort that compounds for years. |
| Apple Search Ads — learning budget | $250 | Fastest signal available. Brand + competitor keywords. Goal: conversion rate data, not scale. Approx. 5–8 weeks of $30–50/week tests. |
| Meta/TikTok small test | $0 | Deferred. No proven hook yet. Run only if organic content surfaces a winning creative before budget is exhausted. |
| Micro-influencer seeding | $0 | Revenue-share only. No upfront cash. 10–20 outreach targets in powerlifting/weightlifting niche. |

Marketing steel-man #1 (defer all paid to Month 4): Organic-first doctrine says every paid dollar before product-market fit is noise. $250 on ASA before launch validation is speculation, not investment. Counter: The marketing skill file's own steel-man analysis concedes this argument has limits. $250 over 5–8 weeks of Apple Search Ads is information arbitrage — it produces conversion rate, audience, and paywall data 90+ days faster than organic-only. Operating blind on PMF for 4 months is a worse expected outcome than spending $250 to learn quickly.

Marketing steel-man #2 (spend more on paid, cut Cursor): At $800 total, an extra $120 toward ASA adds 30–60 installs. That is more users than Cursor saves in weeks. Counter: The dev tool decision and the marketing decision are not symmetric. 30 additional installs on an unfinished product produce low-quality data and higher churn. A faster-shipping founder brings a better product to those installs sooner. Dev productivity and marketing spend are not substitutable at this stage.

## 3c. Testing & QA Team — $127 (infrastructure buffer)

The Testing team operates entirely on free tiers for crash reporting, analytics, and beta distribution. Their only budget request was a contingency reserve to absorb the first paid infrastructure upgrades without requiring an emergency budget conversation at the worst possible moment — when the app is hitting real traffic.

| Item | Amount | Rationale |
| --- | --- | --- |
| TestFlight (iOS beta) | $0 | Included with Apple Developer Program. Up to 10,000 external testers. |
| Sentry crash monitoring | $0 | Free tier adequate. Crash data feeds directly into dev sprint priorities. |
| Beta user incentive pool | $0 | Free lifetime Pro access for first 500 beta testers. Digital good — near-zero marginal cost. |
| PostHog funnels + session replay | $0 | Free tier. Used to identify conversion drop-off in onboarding and paywall flows. |
| Device testing hardware | $0 | Use founder's personal devices (iOS + Android). Windows via emulator or personal PC. |
| Contingency — infrastructure upgrade buffer | $127 | Covers first Supabase Pro month ($25), PowerSync upgrade ($35), Sentry paid ($26), and ~$40 emergency reserve when MAU crosses 1,000. |

Testing steel-man (redirect $127 to marketing): If MAU is still below 1,000, no infrastructure upgrades are needed. The $127 buffer sits idle. Better to deploy it on ASA installs now than hold it in reserve. Counter: The buffer is not a hedge against slow growth — it is a hedge against fast growth. The scenario where $127 is needed is the scenario where the product is working. Running out of infrastructure budget exactly when traction arrives destroys the moment. The buffer is cheap insurance against the best possible problem to have.

# 4. Final Recommended Allocation

The table below is the executive-approved $800 budget. Every line item survived its steel-man. The infrastructure buffer is held as a reserve, not pre-spent. All variable infrastructure costs (Supabase, LLM, PowerSync) remain $0 until thresholds are crossed.

| Category | Team | Amount | Notes |
| --- | --- | --- | --- |
| MANDATORY INFRASTRUCTURE ($193) |  |  |  |
| Domain registration | Ops | $50 | peakfettle.com or equivalent premium .com |
| Apple Developer Program | Ops | $99 | Annual. Covers TestFlight + push entitlements. |
| Google Play Developer | Ops | $25 | One-time, lifetime account. |
| Microsoft Store (individual) | Ops | $19 | Upgrade to company tier after incorporation. |
| DEVELOPER PRODUCTIVITY ($120) |  |  |  |
| Cursor Pro — annual plan | Dev | $120 | $10/month billed annually. Highest-ROI tool spend for solo founder. |
| MARKETING & BRAND ($360) |  |  |  |
| Logo / wordmark (Fiverr) | Marketing | $50 | Polished icon required for all three store listings. |
| ASO tooling (AppTweak, 2 months) | Marketing | $60 | Keyword research burst, then cancel. Compounds for years. |
| Apple Search Ads — learning budget | Marketing | $250 | 5–8 weeks at $30–50/week. Goal: conversion data, not scale. |
| INFRASTRUCTURE BUFFER & TESTING ($127) |  |  |  |
| Scale-up contingency reserve | Testing / Ops | $127 | First Supabase Pro + PowerSync upgrade + Sentry paid + $40 emergency. Triggered at 1,000 MAU. |
| TOTAL |  | $800 | Subject to change as client base grows |

Total: $193 (mandatory) + $120 (dev) + $360 (marketing) + $127 (buffer) = $800.

What this budget does not include:

- LLC formation — deferred until first revenue. Legal risk is theoretical at zero users.

- Liability insurance — deferred to Phase 2 (post-launch, 1,000+ users, AI plans in production).

- Microsoft Store company account upgrade — deferred until incorporation.

- Paid Slack, Notion, or team tools — solo founder, no team.

- Windows code-signing certificate — unnecessary for Store distribution.

- Privacy policy (paid tier) — Termly free covers submission requirements.

# 5. Steel-Man Decision Summary

Every material allocation decision was tested against its strongest counter-argument. The table below documents the full record. Decisions where the counter-argument was close are noted; none reversed the recommendation, but two (ASO tools, Apple Search Ads) were adjusted as a result of the steel-man process.

| Decision | Strongest Counter-Argument | Why We Hold the Recommendation |
| --- | --- | --- |
| Cursor $120 vs. zero dev tools spend | $120 spent on tooling is $120 not spent on acquiring first users. Free alternatives (GitHub Copilot free, Claude web UI) exist. | Solo founder bottleneck is shipping velocity, not marketing budget — at pre-traction stage. Every week saved shipping is a week earlier the organic compounding clock starts. |
| $50 on logo vs. DIY | Canva free tier produces a functional icon. $50 is one-third of a paid install on Meta. Why spend it on vanity? | App Store conversion rate studies consistently show icon quality correlates with tap-through. A weak icon dilutes every dollar of ASO and paid ads. $50 is the minimum viable investment. |
| $60 ASO tools vs. free keyword research | Google Play Console and App Store Connect provide keyword data for free. AppTweak is a convenience, not a necessity. | AppTweak's competitor keyword intelligence and search volume estimates are not available in native consoles. The 2-month burst finds the highest-volume niches (strength percentile, gym tracker) before launch, compounding indefinitely. |
| $250 Apple Search Ads vs. $0 paid until Month 4 | Organic-first doctrine: spend $0 on paid until product-market fit is validated. Every paid dollar before Month 4 buys noise, not signal. | Counter steel-man from marketing skill file wins: early $50–100/week ASA tests provide conversion rate and audience data 3–4 months faster than organic-only. This $250 is information arbitrage, not acquisition spend. No paid spend = operating blind on PMF for 120+ days. |
| $0 on legal/LLC vs. early incorporation | Fitness app handling health data has real liability exposure. Delaying LLC leaves the founder personally liable from day one of user data collection. | All legal spend deferred until revenue exists — consistent with exec playbook. Priority is shipping, not legitimacy signals. At $0 users, legal risk is theoretical. At 1,000 users and first revenue, revisit immediately. |
| $0 on Meta/TikTok ads | TikTok fitness content is category-dominant. Running even a $50 test alongside ASA maximizes channel data. | No proven organic hook yet. Hormozi's rule: only run paid on content that has already proven its hook organically. Meta/TikTok CPI in fitness ($5–20) is 5–10x Apple Search Ads for intent-matched traffic. Budget constraint makes the choice clear. |

# 6. Growth Triggers — When This Budget Changes

The $800 budget is explicitly contingent on the client base remaining at early-traction scale. The following table defines the exact conditions under which the budget should be revisited, what the financial impact looks like, and what the recommended response is. This is not a calendar-based review — it is threshold-based, because thresholds are what actually change the math.

| Trigger | Budget Impact | Recommended Action |
| --- | --- | --- |
| 1,000 MAU | +$60–85/mo | Activate Supabase Pro ($25) + PowerSync starter ($35). Draw from buffer first. |
| 5,000 MAU / 100 paid users | +$150–250/mo | Supabase Pro + PowerSync growth tier. LLM cost becomes visible (~$25/yr). Scale ASA if CAC < $25. |
| Day-30 retention > 30% on paid tier | Marketing ++ | Shift from test budget to growth budget. Add Meta/TikTok paid. Scale ASA to $500–1,000/month. |
| ASA CAC > $33 (above 3:1 LTV:CAC) | Marketing pivot | Cut paid spend. Redirect to micro-influencer deals ($100–300/post). Re-evaluate creative. |
| 10,000+ MAU / capital raised | Full rebudget | Retire this budget entirely. Recommended budget tier is $2,888–$10,203+ depending on growth confidence. |

The single most important trigger is Day-30 retention on the paid tier crossing 30%. Below that threshold, every marketing dollar is buying information. Above it, marketing dollars buy customers. The budget restructuring at that crossing point is categorical — not incremental.

# 7. What Stays Free — The Zero-Cost Stack

The following services are confirmed free at launch and through the first 1,000 MAU. No action is required until the triggers in Section 6 are hit.

| Service | Purpose | Free Until | Paid Entry Point |
| --- | --- | --- | --- |
| Supabase | Database + Auth + Storage | 50K MAU | $25/month (Pro) |
| PowerSync | Offline mobile sync | 1K users | $35/month |
| Firebase Cloud Messaging | Push notifications | Forever | N/A — always free |
| PostHog | Product analytics | 1M events/mo | ~$0.00031/event or self-host |
| Sentry | Crash reporting | 5K errors/mo | $26/month |
| Resend | Transactional email | 3K emails/mo | $20/month |
| TestFlight | iOS beta distribution | Forever | Included with Apple Developer Program |
| Claude Haiku 4.5 | AI plan generation | Variable | ~$0.025/plan. 50 users ≈ $25/yr — negligible pre-revenue. |
| Termly | Privacy policy + ToS | Forever | Free tier meets App Store submission requirements. |

This document is approved for execution. Revisit at 1,000 MAU, 100 paid subscribers, or Day-30 retention > 30% — whichever comes first.

Peak Fettle — Confidential — April 30, 2026